Phase 4 – Project Planning

1. Project Title

Import Data using Transform Maps (Spreadsheet)

2. Project Overview

The project is planned to provide a structured method for importing employee information from a spreadsheet into ServiceNow. The planned process includes creating a target Employee Test table, loading spreadsheet data into an Import Set, creating a Transform Map, mapping the required fields, configuring Coalesce using Employee ID, validating the imported records, and creating reports and a dashboard.

3. Project Objectives

The project is planned with the following objectives:

- To import employee information from a spreadsheet into ServiceNow.

- To create the Employee Test target table.

- To create the Employee Import Import Set table.

- To create a Transform Map between the source and target tables.

- To map the employee fields correctly.

- To use Employee ID as the Coalesce field.

- To support updating existing employee records.

- To support inserting new employee records.

- To verify the transformed records.

- To create employee-related reports.

- To create an Employee Analytics Dashboards dashboard.

The project guide's implementation sequence covers the custom table, Import Set, Transform Map, transformation, Coalesce, reports, and dashboard.

4. Project Development Plan

The project is divided into the following activities:

| Phase | Activity | Planned Output |
| --- | --- | --- |
| 1 | Project Ideation | Project idea and objectives |
| 2 | Requirement Analysis | Functional and non-functional requirements |
| 3 | Project Design | System workflow and table design |
| 4 | Project Planning | Development plan |
| 5 | Project Development | Working ServiceNow implementation |
| 6 | Project Testing | Tested and validated system |
| 7 | Project Documentation | Complete project documentation |
| 8 | Project Demonstration | Screen recording and demonstration |

5. Implementation Task Plan

Task 1 – Create Employee Test Table

Create the Employee Test table and configure the required employee fields.

Expected	Output:
Employee Test target table with Employee ID, Employee Name, Email, Department, and Location.

The project guide specifies these fields for the Employee Test table.

Task 2 – Create Import Set

Create the Employee Import Import Set table for loading spreadsheet data.

Expected	Output:
Employee Import staging table.

The guide specifies Employee Import as the Import Set table.

Task 3 – Create Transform Map

Create the Transform Map:

Sample Spreadsheet Import

Configure:

- Source Table – Employee Import

- Target Table – Employee Test

Expected	Output:
Working Transform Map.

Task 4 – Configure Field Mapping

Map the source fields to their corresponding target fields:

| Source | Target |
| --- | --- |
| Employee ID | Employee ID |
| Employee Name | Employee Name |
| Email | Email |
| Department | Department |
| Location | Location |

Expected	Output:
Correct source-to-target field mapping.

Task 5 – Configure Coalesce

Configure Employee ID as the Coalesce field.

Expected	Output:
Existing employee records can be updated while new employee records can be inserted.

Task 6 – Transform and Validate Data

Run the Transform Map and verify the resulting records in the Employee Test table.

Expected	Output:
Successfully transformed employee records.

Task 7 – Create Reports

Create the following reports:

- Employees by Department

- Employees by Location

- Employee List Report

The project guide specifies the chart types and Employee Test as the source table for these reports.

Task 8 – Create Dashboard

Create:

Employee Analytics Dashboards

Add the three employee reports to the dashboard.

6. Project Timeline

You can use the following simple timeline in your report:

| Week | Planned Activity |
| --- | --- |
| Week 1 | Brainstorming and Requirement Analysis |
| Week 2 | Project Design and Planning |
| Week 3 | ServiceNow Table and Import Set Development |
| Week 4 | Transform Map and Field Mapping |
| Week 5 | Coalesce, Transformation and Validation |
| Week 6 | Reports and Dashboard |
| Week 7 | Testing and Documentation |
| Week 8 | Final Demonstration |

Note: This is a suggested project-planning timeline. The uploaded project guide does not provide a specific week-by-week schedule.

7. Resource Planning

Hardware

- Laptop/Desktop computer

- Stable Internet connection

Software/Platform

- ServiceNow

- Web browser

- Spreadsheet application

- Microsoft Word or equivalent documentation software

Data Resource

- Employee spreadsheet containing employee information.

8. Risk and Solution Planning

| Possible Issue | Planned Solution |
| --- | --- |
| Incorrect spreadsheet data | Check the spreadsheet before importing |
| Incorrect field mapping | Verify source and target fields |
| Duplicate employee records | Use Employee ID as Coalesce |
| Existing records not updated | Verify Coalesce configuration |
| Transformation errors | Check Transform History |
| Reports showing incorrect data | Verify Employee Test records |
| Dashboard not displaying reports | Add and verify each report |

The guide specifically includes Transform History for checking inserted, updated, and ignored records during the import process.

9. Planned Project Workflow

Project Planning

↓

Employee Test Table

↓

Employee Import

↓

Transform Map

↓

Field Mapping

↓

Coalesce Configuration

↓

Data Transformation

↓

Testing & Validation

↓

Reports

↓

Employee Analytics Dashboards

↓

Documentation & Demonstration

10. Deliverables

The planned project deliverables are:

- Employee Test table

- Employee Import table

- Sample Spreadsheet Import Transform Map

- Source-to-target field mappings

- Employee ID Coalesce configuration

- Imported employee records

- Employees by Department report

- Employees by Location report

- Employee List Report

- Employee Analytics Dashboards

- Project documentation

- Project demonstration video

11. Conclusion

The Project Planning phase organizes the development activities required to complete the ServiceNow spreadsheet import project. The plan covers the creation of tables, Import Set, Transform Map, field mappings, Coalesce configuration, data transformation, validation, reports, dashboard, testing, documentation, and final demonstration.